St Mary`s Church. Completion report Dec `25                                   Congratulations!

Congratulations to the Parish of Edenderry, well done and thanks to the huge numbers of people involved in the refurbishment of our wonderful church.

Just a year ago (Nov `24) we reported on the dire situation and condition of all the electrics in the church. We were faced with a massive task of bringing the church up to modern and safe standards at a cost that was projected to be about €300,000.00 excluding decorations etc.

But we should not have doubted that you, the people of the parish, who rose to the occasion and did what was needed to make it happen. Approx. €40,000 was raised through concerts and a Historical Talk. But the event that made us realise that our Project could start was the great and heart stirring 5Km walk which raised over €210,000.00.

Works started in the Summer and are now – all bar a few tweaks – complete, including some extra work that we had not planned for.

The church has been completely redecorated, we have automatic doors and a new altar etc.

The full list of the works is provided overleaf where we also list all the costs of the works. We provide this so that you know where your money has been spent.

Some additional items I want to list separately because they have been sponsored at no cost to the parish:

- Choir Gallery: 20nr New Choir chairs and floor carpeted. Sponsored by The Kenny Family.

- New altar: Made by Elegant Woodcraft (Willie McCreanor), sponsored by The Mc Bride Family.

- Presiders Chair: Made by Elegant Woodcraft, sponsored by Willie & Ryan McCreanor.

- New Lectern: Made by Oakline Commercials Ltd. Sponsored by The McInerney Family.

- New altar cloths: Made in Romania and sponsored by Fr Andrei.

- Stained glass window protection: by Windoor. Sponsored by Patsy & Daryl O Gara

The final cost of the Project, for all works to date will come to €429,735.00. This has been paid for by the €250,000.00 already raised in the parish, €30,000.00 windfarm grand, prudent savings made by the parish over the last few years and a loan facility from the Diocese.

Our Parish savings` pot` will need to be replenished and the Diocesan loan repaid. So, please support future fundraising events that are being planned for 2026.

Thank you all for your support.

Your ancestors who built this church were proud to call it theirs.

You have now brought it into the 21st C, so that your descendants can continue to call it their Parish Church.

It is the house of God in Edenderry. A beautiful place where we can meet God in quiet solitude or in great celebration, with our families, for many years to come!

God Bless You All.                                                                                       Deacon Paul, December `25